# Automation & Operational Technology

# Perimeter Firewall – Work Package

### Document Control

| Version No. for Final Release | 1.0 |
| --- | --- |
| Issue Date | 01-01-2026 |
| Status: Draft or Final | Draft |
| Document Owner | UID |
| Audience | XXXXXX |
| Approval for Final Release | Draft |

### Project Overview / Warehouse Details

Project Name:

FBM ID:

Site address:

SITE ID:

Dates:

MS1.1 – Provision of Supplier - xx/xx/2026

MS1.2 – Provision of Design - xx/xx/2026

MS2 – Factory Acceptance / Lab Testing / Simulation - xx/xx/2026

MS3 – Unit Testing - xx/xx/2026

MS4.1 – Site Integration - xx/xx/2026

MS4.2 – UAT (User Acceptance Testing) - xx/xx/2026

MS5 – Hypercare - xx/xx/2026

MS6 – Business as Usual Support  - xx/xx/2026

## 1. SCOPE OF WORK

The vendor shall design, deliver, implement, and support a resilient SD-WAN (Internet) connectivity solution for Maersk warehouse operations. The solution must ensure secure, redundant, high performance connectivity enabling WMS, printing, RF devices, cloud workloads, and remote support.

### 2.1 Functional requirements - Perimeter

- Protect perimeter and IT / OT work devices with policy-based access control; only allow required services.

- Maintain secure connectivity to cloud/vendor systems (e.g., AWS Outposts/Scout, AFTX, SOTI) while blocking unauthorized traffic.

- Provide high availability to avoid single points of failure during maintenance or outages.

- Support site operations with simple rules for printing/scanning and role-based administration for IT/OT teams.

- Produce auditable logs and alerts for security events, VPN status, and policy changes.

- Enable Secure Access for Vendors to OT Machines and/or PLCs.

- Provide resilient internet connectivity for WMS, MCS, WCS remote support, and cloud services; maintain operations during ISP outages via automatic failover

- NOC Monitoring and 99.9% SLA uptime

### 2.2 Technical requirements - Perimeter

- High Availability Capabilities (Active-Active or Active/Passive; Dual Power Supplies)

- Core NGFW Features (deep packet inspection, advanced IPS/IDS, TLS 1.3 inspection, botnet detection, Geo-IP filtering, Anti-malware and sandboxing).

- Industrial protocol coverage (Modbus, Profinet, EtherNet/IP, OPC-UA, CIPs). - If Applicable

- Segmentation Capabilities (including Zero Trust)

- Purdue Model enforcement (Clear separation of Lvl1 to Lvl4 – ISA95)

- Standard Routing & Switching (BGP, OSPF, Static Routing, ECMP, VRFs, etc.)

- VPON / Remote Access (IPsec, SSL VPN, MFA, VRF/Zone for vendor access isolation)

- SD-WAN Integration Capabilities

- Logging, Monitoring and SIEM Integration capabilities.

- Centralized Management (administration and policies)

- Throughput for Bandwidth: XXXXXX

- VPN Requirements – Appendix X

- Segmentation Requirements – Appendix X1

- Special requirements:

  - XXXXX

  - XXXXXX

  - XXXXXXX

### 2.3 Functional requirements - SD - WAN

- WAN must provide high level of service availability

- WAN services must have redundancy for down time reduction.

- Meet site workload needs with committed bandwidth, low packet loss, and latency suitable for WMS, printing, and RF devices.

- Enable continuous monitoring and alerting for link status, utilization, and SLA breaches

- 24×7 support, including NOC monitoring

- Segregate business-critical traffic from guest/non-critical traffic to protect performance.

### 2.4 Technical requirements - SD-WAN

- Carrier Diversity: Single / Dual

- Quantity of Internet Links: 1 / 2/ 3

- Diversity: Router / Full Path / Partial Path

- Public IPs:  2 / 3 / More

- Target Site Baselines:

- ≥500 Mbps (bandwidth) total Internet capacity.

- Latency <100 ms (general), <300 ms for cloud access

- jitter and loss within typical enterprise thresholds.

- 99.99% or higher service availability

- Terminate WAN on edge firewalls/routers

- Enable stateful inspection and QoS/traffic shaping for critical applications (e.g., WMS, label printing, voice/video if applicable).

- Provide link telemetry (SNMP/NetFlow/API) into central monitoring; keep change/config logs and monthly utilization/SLA reports.

- Automated failover within <300ms (SDWAN) or <1s (BGP)

- Circuit should be delivered in: MDF or Electrical Room – Appendix X

## 4. Deliverables

Planning

MS1.1 – Provision of Supplier

- Full Bill of Materials (BoM) submitted and validated, including manufacturer, model, part numbers, port/component specifications, and compliance certifications

- Approved Purchase Orders confirmed for all equipment and professional services

MS1.2 – Provision of Design

- Design documentation issued: network topology, connectivity diagrams, rack elevation diagrams, floor plan layouts, IP schema, VLAN and segmentation design, and cable routing plans

- Procurement and delivery of all equipment as defined in Sections 1–3 initiated and tracked against BoM

Execute

MS2 – Factory Acceptance / Lab Testing / Simulation

- Full BoM receipt confirmed; manufacturer warranty coverage verified for all equipment and components

- Pre-staging and configuration completed as per Section 3 technical requirements

- Factory acceptance testing executed and signed off prior to site delivery

MS3 – Unit Testing

- Physical installation and commissioning of all equipment on site, including accessories, peripherals, mounting hardware, and cabling

- As-built drawings and installation photos produced, reflecting final installed routes, placements, termination points, and labelling

- Certified test reports produced for all applicable runs and systems (e.g. Fluke cable certification, UPS runtime, RF coverage, VLAN and uplink validation)

- Compliance documentation confirmed against applicable standards (ANSI/TIA-568, ISO/IEC 11801, fire safety, and any OT-specific industrial standards)

MS4.1 – Site Integration

- Connectivity and integration testing completed across network, power, and application layers

- Validation evidence confirms all delivered equipment meets Section 3 requirements; outstanding items logged in a punch list with agreed resolution dates

MS4.2 – UAT (User Acceptance Testing)

- Operations UAT completed and signed off by site management

- Asset inventory compiled: device type, model, serial number, firmware version, and registered in snow CMDB

- Devices mapped to assigned users, workstations, rooms, or operational areas

- RF Guns/RDT devices registered in SOTI as a mandatory task

- All documentation delivered in soft copy formats

- Formal handover of equipment to site management, including credentials and escalation contacts

Go Live

MS5 – Hypercare

- Hypercare support active during agreed initial operational period; incidents logged and resolved

- NOC monitoring confirmed active and initial SLA report issued (where applicable)

- All handover documentation validated as complete: as-built drawings, configuration backups, test reports, compliance records, asset register, and warranty certificates

MS6 – Business as Usual Support

- Final project acceptance signed off; project formally closed

- Support transitioned to BAU team with full handover pack, escalation matrix, and SLA documentation in place

- All outstanding punch list items resolved or formally accepted and transitioned to BAU tracking

## 5. Appendix

### Appendix X: MDF / Electrical Room location / MPOE Room

Detailed information of conduits, paths and locations required for the delivery of the Internet services to a warehouse.